PROJECT PLANNING PHASE MILESTONE AND ACTIVITY LIST

|  |  |
| --- | --- |
| DATE | 22 November 2022 |
| TEAM ID | PNT2022TMID25156 |
| PROJECT NAME | STATISTICAL MACHINE LEARNING APPROACHES TO LIVER DISEASE PREDICTION |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey & Information Gathering** | Literature survey on the selected project & gathering information by referring the technical papers, research publications , journals etc. | 1 SEPTEMBER 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem Statements that are to be solved by this project. | 7 SEPTEMBER 2022 |
| **Ideation** | List the ideas by organizing a brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 14 SEPTEMBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes novelty, feasibility of idea, revenue model, social impact, scalability of solution, etc. | 21 SEPTEMBER 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 27 SEPTEMBER 2022 |
| **Solution Architecture** | Prepare solution architecture document. | 29 SEPTEMBER 2022 |

|  |  |  |
| --- | --- | --- |
| **Customer Journey** | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 4 OCTOBER 2022 |
| **Functional Requirement** | Prepare the functional requirement document. | 5 OCTOBER 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for review. | 5 OCTOBER 2022 |
| **Technology Architecture** | Prepare the  technology architecture diagram. | 13 OCTOBER 2022 |
| **Prepare Milestone & Activity List** | Prepare the milestones & activity list of the project. | 22 OCTOBER 2022 |
| **Project Development - Delivery of Sprint-1, 2, 3 & 4** | Develop & submit the developed code by testing it. | IN PROGRESS.. |